# AMENDED SUBDIVISION IMPROVEMENTS AGREEMENT

THIS AMENDED AGREEMENT (“Amended Agreement”), made between COLA, LLC,  HUNT LB VH HOLDINGS, LLC,  and ASPEN VIEW HOMES, LLC, hereinafter collectively called the “Subdivider,” RICMOND AMERICAN HOMES OF COLORADO, INC., hereinafter called “Richmond,” and EL PASO COUNTY, by and through the Board of County Commissioners of El Paso County, Colorado, hereinafter called the “County,” and shall become effective the date of execution of this Amended Agreement by all the parties hereto.

# WITNESSETH:

WHEREAS, the Subdivider, as a condition of approval of the final plat of Trails at Aspen Ridge Filing No. 3, entered into a Subdivision Improvements Agreement (“Original Agreement”) with the County, which Original Agreement was recorded in the records of the El Paso County Clerk and Recorder on October 21, 2022 at Reception No. 222133179; and

WHEREAS, the Subdivider wishes to divide construction of the required improvements into three phases; and

WHEREAS, the County has recently implemented a new procedure for subdivisions in which construction of certain portions of sidewalk may be deferred for a specified period; and

WHEREAS, Richmond acquired from Subdivider the real property legally described on Exhibit K attached hereto (“Richmond Lots”); and

WHEREAS, Richmond agreed to construct the sidewalks and pedestrian ramps directly to the front of the Richmond Lots and the sides of all corner Richmond Lots (collectively, “Richmond Deferred Sidewalks”); and

WHEREAS, the Subdivider wishes to amend the Original Agreement in order to phase construction of the subdivision improvements and take advantage of the new sidewalk construction procedure.

AGREEMENT

NOW, THEREFORE, in consideration of the following mutual covenants and agreements, the Subdivider and the County agree as follows:

1.	This Amended Agreement replaces and supersedes the Original Agreement in its entirety.

2.	The Subdivider agrees to construct and install, at its sole expense, all of those improvements set forth on the Financial Assurance Estimates attached hereto as Exhibits A, C, and E, and incorporated herein by reference (the “Subdivision Improvements”). To secure and guarantee performance of its obligations as set forth herein, the Subdivider agrees to provide collateral to remain in effect at all times until the Subdivision Improvements are completed and accepted in accordance with Chapter 5 of the El Paso County Engineering Criteria Manual.

[X] If this box is checked, the Subdivider and Richmond have elected to defer installation of portions of the sidewalk in this Subdivision, pursuant to the terms and conditions of the Sidewalk Addendum attached hereto and incorporated herein by reference.

3.	The Subdivision Improvements and Deferred Sidewalks (as defined in the Sidewalk Addendum) shall be constructed in compliance with the following:

a.	All laws, resolutions and regulations of the United States, State of Colorado, El Paso County and its various agencies, affected special districts and/or servicing authorities.

b.	Such other designs, drawings, maps, specifications, sketches and other matter submitted to and approved by any of the above-stated governmental entities.

4. 	The Subdivision Improvements identified in Exhibit A constitute those required to serve the lots in Phase 1 of the Subdivision, listed by address in Exhibit B. Collateral for the Subdivision Improvements in Exhibit A shall be in the form of a performance bond issued by Travelers Casualty and Surety Company of America in the amount of $476,511.60.

5. 	The Subdivision Improvements identified in Exhibit C constitute those required to serve the lots in Phase 2 of the Subdivision, listed by address in Exhibit D. Collateral for the Subdivision Improvements in Exhibit C shall be in the form of a performance bond issued by Travelers Casualty and Surety Company of America in the amount of $338,578.20.

6.	The Subdivision Improvements identified in Exhibit E constitute those required to serve the lots in Phase 3 of the Subdivision, listed by address in Exhibit F. Collateral for the Subdivision Improvements in Exhibit E shall be in the form of a performance bond issued by Travelers Casualty and Surety Company of America in the amount of $738,929.50.

7.  	Subdivider is responsible for providing any renewals of collateral to ensure that there is never a lapse in security coverage. Subdivider shall procure renewal/extension/replacement collateral at least fifteen (15) days prior to the expiration of the original or renewal/extension/replacement collateral then in effect.  Failure to procure renewal/extension/replacement collateral within this time limit shall be a default under this Amended Agreement and shall allow the County to execute on the collateral. In addition, if Subdivider allows collateral to lapse at any time, no lots in the subdivision may be sold, conveyed or transferred, whether by Deed or Contract, after the expiration date of such collateral until the Subdivision Improvements and Deferred Sidewalks identified in the Exhibits attached hereto have been completed and final acceptance is received from the County. If replacement collateral is used for renewal, approval by the Board of County Commissioners is required.

8.	No lots in a particular Phase of the subdivision shall be sold, conveyed, or transferred, whether by Deed or by Contract, nor shall building permits be issued until and unless the required Subdivision Improvements for such Phase have been constructed and completed in accordance with the approved construction plans and preliminary acceptance is received from the County.  In the alternative, lots within a particular Phase of the subdivision may be sold, conveyed or transferred and / or have building permits issued upon receipt of collateral acceptable to the County, pursuant to this Amended Agreement, which is sufficient to guarantee construction of the Subdivision Improvements for that Phase.

9.	All Subdivision Improvements shall be completed by the Subdivider, meeting all applicable standards for preliminary acceptance, within 24 (twenty-four) months from the date of Notice to Proceed in the Construction Permit for each Phase of the Subdivision.  If the Subdivider determines that the completion date needs to be extended, the Subdivider shall submit a written request for a change in the completion date to the ECM Administrator at least 90 days in advance of the required completion date. The request shall include the reasons for the requested change in completion date, the proposed new completion date, and prove collateral is in place to cover the extension time requested. The completion date for a particular Phase of the Subdivision may be extended one time, for a period no longer than 6 months, at the discretion of the ECM Administrator. Any additional requests for extension of the completion date will be scheduled for hearing by the Board of County Commissioners. The ECM Administrator or the Board of County Commissioners may require an adjustment in the amount of collateral to take into account any increase in cost due to the delay including inflation.

10.	It is mutually agreed pursuant to the provisions of Section 30-28-l37 (3) C.R.S. that the County or any purchaser of any lot, lots, tract or tracts of land subject to a plat restriction which is the security portion of a Subdivision Improvements Agreement shall have the authority to bring an action in any District Court to compel the enforcement of any Subdivision Improvements Agreement on the sale, conveyance, or transfer of any such lot, lots, tract or tracts of land or of any other provision of this article.  Such authority shall include the right to compel rescission of any sale, conveyance, or transfer of any lot, lots, tract or tracts of land contrary to the provisions of any such restrictions set forth on the plat or in any separate recorded instrument, but any such action shall be commenced prior to the issuance of a building permit by the County where so required or otherwise prior to commencement of construction on any such lot, lots, tract or tracts of land.

11.	It is further mutually agreed, pursuant to the provisions of Section 30-28-l37 (2) C.R.S. and Chapter 5 of the County’s Engineering Criteria Manual, that as Subdivision Improvements are completed, the Subdivider may apply to the Board of County Commissioners for a release of part or all of the collateral deposited with said Board.  Upon inspection and approval, the Board shall release said collateral. The County agrees to respond to an inspection request in a reasonable time upon receipt of the request.  If the Board determines that any of such Subdivision Improvements or Deferred Sidewalks are not constructed in substantial compliance with specifications, it shall furnish the responsible Subdivider or Richmond (only with respect to the Richmond Deferred Sidewalks) a list of specific deficiencies and shall be entitled to withhold collateral sufficient to ensure such substantial compliance. If the Board of County Commissioners determines that the Subdivider or Richmond (only with respect to the collateral related to the Richmond Deferred Sidewalks) will not construct any or all of the Subdivision Improvements or Deferred Sidewalks in accordance with all of the specifications, the Board of County Commissioners may withdraw and employ from the deposit of collateral such funds as may be necessary to construct the Subdivision Improvements and Deferred Sidewalks in accordance with the specifications.

12.	The Subdivider and Richmond agree, and all parties acknowledge, that the construction of the Subdivision Improvements and Deferred Sidewalks identified and guaranteed through this Amended Agreement shall follow the inspection, collateral, and acceptance process that is identified in Chapter 5 of the County’s Engineering Criteria Manual. This is to include, among other things, a Preliminary Acceptance process, replacement of performance collateral with appropriate Warranty collateral at that time, and a 2-year warranty period prior to final acceptance. Where any inconsistency exists between Chapter 5 of the Engineering Criteria Manual and the Land Development Code with respect to these inspections, collateral and acceptance processes, the Engineering Criteria Manual is the controlling document.

13.	Parties hereto mutually agree that this Amended Agreement may be amended from time to time provided that such amendment be in writing and signed by all parties hereto.

14. 	This Amended Agreement shall run with the land, defined as any real property owned by Subdivider or Richmond within Trails at Aspen Ridge Filing No. 3, and shall be binding on Subdivider, Richmond, and their respective successors and assigns.

15.	This Amended Agreement replaces and supersedes the Original Agreement in its entirety.

[Signature pages follow]

IN WITNESS WHEREOF, the parties have hereunto set their hands and seals the day and year below written.

# BOARD OF COUNTY COMMISSIONERS OF

# EL PASO COUNTY, COLORADO

September 13, 2022				By:__________________________________

(Date Final Plat Approved)      		Meggan Herington, Executive Director

Planning and Community Development Department

Authorized signatory pursuant to LDC

Subscribed, sworn to, and acknowledged before me this ______ day of ________________, 2024 by Meggan Herington, Executive Director, El Paso County Planning and Community Development Department.

My commission expires: _______________

_________________________________

Notary Public

# Approved as to form:

# ________________________________

# County Attorney’s Office

[Signatures continue on following pages]

# SUBDIVIDERS:

# COLA, LLC

# By: _____________________________________

Alex Emerson, CFO

Subscribed, sworn to and acknowledged before me this ________ day of _________________, 2026, by Alex Emerson as CFO of COLA, LLC, a Colorado Limited Liability Corporation.

# My commission expires: ___________.

# _________________________________________

Notary Public

# HUNT LB VH HOLDINGS, LLC

# By: _____________________________________

Charles Duddy, Managing Director, President

Subscribed, sworn to and acknowledged before me this ________ day of _________________, 2026, by Charles Duddy  of HUNT LB VH HOLDINGS, LLC, a Colorado Limited Liability Corporation.

# My commission expires: ___________.

# _________________________________________

Notary Public

ASPEN VIEW HOMES, LLC

# By: _____________________________________

Alex Emerson, CFO

Subscribed, sworn to and acknowledged before me this ________ day of _________________, 2026, by Alex Emerson as CFO of ASPEN VIEW HOMES, LLC a Colorado Limited Liability Corporation.

# My commission expires: ___________.

# _________________________________________

Notary Public

[Signatures continue on following page]

RICHMOND:

# RICMOND AMERICAN HOMES OF COLORADO, INC.

# By: _____________________________________

Matthew T. Jenkins, Division President

Subscribed, sworn to and acknowledged before me this ________ day of _________________, 2026, by Matthew T. Jenkins as Division President of Richmond American Homes of Colorado, Inc. a Delaware Corporation.

# My commission expires: _________________.

_________________________________________

Notary Public

SIDEWALK ADDENDUM

Trails at Aspen Ridge Filing No. 3

The County and Subdivider hereby agree as follows:

- The Subdivider shall be required to install sidewalks adjacent to all Subdivision tracts and open space parcels in connection with construction of public roads and pursuant to the provisions of the Subdivision Improvements Agreement. These sidewalk portions have been included in the Financial Assurance Estimates attached hereto as Exhibits A, C, and E.

- The provisions of this Sidewalk Addendum shall apply to all other segments of sidewalk within the Subdivision (“Deferred Sidewalks”) and shall control in the event of any conflict with the provisions of the Subdivision Improvements Agreement. The Deferred Sidewalks are depicted in the drawing attached hereto as Exhibit G.

- The Subdivider and Richmond may defer construction of Deferred Sidewalks. Each segment of a Deferred Sidewalk must be constructed by Subdivider or Richmond, as applicable, prior to the earlier of a) issuance of a certificate of occupancy for the lot to which the Deferred Sidewalk is adjacent, or b) two years after preliminary acceptance of the Subdivision Improvements for the Phase in which the Deferred Sidewalk lies. Richmond shall construct the Deferred Sidewalks adjacent to the Richmond Lots identified in Exhibit K pursuant to the terms of this Amended Agreement and this Sidewalk Addendum.

- The Financial Assurance Estimates for the Phase 1, Phase 2, and Phase 3 Deferred Sidewalks are attached hereto as Exhibits H, I, and J. Collateral for completion of the Phase 1 Deferred Sidewalks identified in Exhibit H shall be provided in the form of a performance bond issued by Travelers Casualty and Surety Company of America in the amount of $40,646.80. Collateral for completion of the Phase 2 Deferred Sidewalks identified in Exhibit I shall be provided in the form of a performance bond issued by Travelers Casualty and Surety Company of America in the amount of $77,671.50. Collateral for completion of the Phase 3 Deferred Sidewalks identified in Exhibit J shall be provided in the form of a performance bond issued by Travelers Casualty and Surety Company of America in the amount of $123,602.00.

- Pedestrian ramps must be constructed at the same time the sidewalk for the tract, parcel, or lot to which the pedestrian ramp is adjacent is constructed. Collateral for pedestrian ramps shall be included in the appropriate Financial Assurance Estimate, depending on location.

- Deferred Sidewalks shall be eligible for preliminary acceptance only as a whole upon completion of the last segment of Deferred Sidewalk in a particular Subdivision Phase. Preliminary acceptance of the Deferred Sidewalks shall be followed by a two-year defect warranty period, for which collateral acceptable to the County shall be provided.

- Final acceptance of the Exhibits A, C, and E Subdivision Improvements may only occur concurrent with or after preliminary acceptance of the Deferred Sidewalks.

- The Subdivider and Richmond (only with respect to the Richmond Deferred Sidewalks)  hereby agree, for themselves and their respective  successors and assigns, to indemnify, defend, and hold harmless El Paso County and its officials, employees, from any and all loss, costs, damage, injury, liability, attorney’s fees, claim, lien, demand, action and cause of action whatsoever, whether at law or in equity, arising from or related to any suit, claim, or allegation before any court or administrative body that this Agreement, including the Sidewalk Addendum, its implementation or enforcement, or the planning, design, construction, installation, and acceptance by the County of sidewalks in this Subdivision, including but not limited claims of violation of any federal, state, or local law, including but not limited to the Americans with Disabilities Act, or any regulation promulgated thereunder.

BOARD OF COUNTY COMMISSIONERS

_______________________________

COLA, LLC

______________________________

HUNT LB VH HOLDINGS, LLC

______________________________

ASPEN VIEW HOMES, LLC

______________________________

# RICMOND AMERICAN HOMES OF COLORADO, INC.

______________________________

Exhibit K

Richmond Lots

LEGAL DESCRIPTION OF ACQUIRED RICHMOND LOTS

Lots 89 to 116 inclusive, Lots 130 to 166 inclusive, and Lots 183 to 192 inclusive, THE TRAILS AT ASPEN RIDGE FILING NO. 3, County of El Paso, State of Colorado, recorded on September 14, 2022 at reception no. 222715013.