# Preliminary Acceptance Punch List

# Peaceful Ridge CON2249

Date: 11/18/2025

Dear Watson,

This is your Preliminary Acceptance Punchlist generated by El Paso County Department of Public Works Development Services Team for the project referenced above. This Punchlist was generated based on observations during the Preliminary Acceptance Walk conducted on 11/18/2025.

Please be advised that El Paso County is currently holding Construction Surety for this project in the amount of $977,311.80. Construction Surety will not be released until all items documented on the Punchlist have been addressed and all other requirements for Preliminary Acceptance have been met. Please refer to the Punchlist for identification of the specific items needing to be addressed for Preliminary Acceptance.

The Punchlist is good for 6 months from the date issued this punch list will expire on 5/18/2026. Once you believe all Punchlist items have been addressed, please contact Amanda to schedule a follow-up Preliminary Acceptance Walk. Amanda can be reached at (719) 352-1798 or amandarivera2@elpasoco.com

# Punch List Items

Install street name and stop sign as called out on the approved construction plans.

- Oil Clean up on Melting Sky Drive and Hazy Hollow Trail Mill and overlay

- Finish all sidewalks and Ped Ramps

- Remove and Replace C/G x1 North side of Black Powder Trail and Mirador Ln

- Fix All signs make sure they are not under 2 feet from curb

- Remove and Replace C/G on Melting Sky Drive and Panpipe Ln

- Remove and Replace Cross Pan on Melting Sky Drive and Conundrum Ct

- Remove and Replace C/G on Melting Sky Drive and Conundrum Ct

- Grind All Inlets

- Remove and Replace C/G on Melting Sky Drive and Mirador Ln

- Raise Manhole on Melting Sky Drive and Periwinkle Place

- Remove and Replace C/G x8 on Melting Sky Drive and Periwinkle Place

- Remove and Replace C/G x4 on Panpipe Ln and Black Powder Trail

As-Builts need to be submitted prior to Preliminary Acceptance they need to include

- CAD Files

- As-Built Plans

- Concrete Testing

- Density Testing

- Public Improvements Certification Letter

- Utility Acceptance Letter

- PCM Certification Letter and Revised MHFD Calcs

Thank You,

|  | Amanda Rivera Inspector II Department of Public Works (719) 352-1798 Amandarivera2@elpasoco.com https://publicworks.elpasoco.com/ |
| --- | --- |