MEMO

Date: 	April 22, 2025

To:	Nina Ruiz, Vertex Consulting Services

CC:	Dawn Collins, Town Administrator/Clerk, Town of Palmer Lake

Scott Krob, Krob Law, Town Attorney

Mark Morton, PE, GMS Inc., Consulting Engineers for the Town of Palmer Lake

From:	Mike Davenport, AIA, AICP, Community Matters Institute

Barb Cole, Executive Director, Community Matters Institute

RE: 	Buc-ee’s Annexation and Development Applications – Completeness Review

## summary

This memo reviews the completeness of applications submitted for:

- The proposed annexation of property at the southwest corner of the I-25 interchange with County Line Road, and

- Development of a Buc-ee’s Family Travel Center on the property.

The property owner is Monument Ridge West, the developer is CSMS Management, LLC (“CSMS”), and the applications were submitted by Vertex Consulting Services, LLC, (“Vertex”) with Kimley-Horn Associates, Inc. (“KH”). This memo is not a review of the compliance of the applications with town-adopted regulations and standards. This review is solely to determine whether the application is complete. Once deemed complete, a completeness certificate will be issued by the Town in accordance with 17.12.050. THIS COMPLETENESS REVIEW REPLACES THE COMPLETENESS REVIEW DATED APRIL 16, 2025, WHICH WAS SENT TO VERTEX ON APRIL 21, 2025 TO ASSIST IN THE TIMELY COMPLETION OF THE APPLICATIONS SUBMITTED BY VERTEX. THE CALL WITH MIKE DAVENPORT OF CMI WILL OCCUR TODAY AT 11:30 AM. THIS MEMO IS INTENDED TO GUIDE THAT DISCUSSION.

Understand that these submittals will undergo substantial scrutiny, therefore, consistency within each application and between applications is paramount. Secondly, the Town Attorney has concluded that each application must stand on its own.

This memo uses the following typefaces.

- Italicized text – indicates the name of an application or application document

- Regular text – in general, indicates minor comments that need to be addressed. In many cases, the needed information can be found in other documents and applications that have been submitted. In the interest of time and  to avoid further review of incomplete submittals that stand on their own, revised documents addressing these comments should be provided at the same time the Applicant responds and submits these revisions before receiving comments about how each application complies with Town adopted regulations. Please include titles and revision numbers for each application. It is inefficient and confusing to receive pieces of each application and adds considerably to review time.

- Bold text – indicates major comments.

Community Matters Institute (“CMI”), as the planning consultant for the Town of Palmer Lake (“TOPL” or “Town”), has reviewed the four related applications. It may be worthwhile to provide a letter addressing bold text comments as soon as possible, with a following letter that addresses the comments in regular text.

## SUBMITTAL DOCUMENTS AND REVIEW PROCESS

Vertex submitted the following applications to the Town on April 3, 2025.

- Annexation

- Sketch Development Plan

- Sketch (Subdivision) Plan

- Planned Development Plan (PDP)

A proposed development outside of the Town’s boundaries is subject to the following review processes.

- The annexation application is governed by Colorado Revised Statutes (CRS) and Town requirements. Before the annexation is finalized, an annexation agreement and a development agreement must be drafted and initially approved by the DRT before review by the elected officials.

- The rezoning (from County to Town zoning) application may be reviewed simultaneously with the annexation application or afterward, but CRS requires rezoning to occur no later than 90 days after approval of the annexation. In this case, the proposed rezoning is to Planned Development (PD), which is subject to a three-step review process: sketch, preliminary, and final. (also see requirements for rezoning 17.14.010). The Town Attorney shall advise on how to proceed with the PD-negotiated zone district.

- As noted below, the PD Plan is both a written plan and a graphic plan. The written plan mirrors a zone district and includes any standards that are an exception to what is currently adopted in Title 17. Most notably this includes sign standards, lighting standards, landscaping, and often parking standards including stall sizes. If you are asking to negotiate different standards that the Town has currently adopted this shall be part of the written plan. Please note that these standards not ‘guidelines’ replace current adopted standards in TOPL.

- If the property is not already platted, the development of the site is also subject to a three-step subdivision process: sketch, preliminary, and final. The subdivision process may occur parallel to the PD zoning process. Generally, the subdivision process occurs at the time of Final Development Plan.

This review is for completeness of the submitted applications. Review for compliance with the Town regulations as well as the technical review, begins once it has been determined the application is complete.

## SKETCH PLAN (SUBDIVISION) application – REVIEW FOR COMPLETENESS

This application includes the following documents.

- 30 Day Waiver – OK

- Authorization – Add a title TITLE ADDED, DATE REMAINS THE SAME BECAUSE THIS IS WHEN MARIA SIGNED.

- Cost Reimbursement Agreement Town an Bucees – OK

- Financial Assurance Estimate – Brief narrative should be added or accompany this document.

COVER WAS ADDED AND ESTIMATE WAS UPDATED AS THIS WAS FROM AN OLD 2/12 UTILITY EXHIBIT SO REVISED THE FORM FOR THE UPDATED SIZES AND FOR THE 2025 FORM POSTED ON EL PASCO COUNTY’S WEBSITE

- Land Use Application – OK

- Legal Description – Add title and date ADDED

- Master Utility Exhibit – Add a title

ADDED TITLE AND DATE

  - Reconcile difference in acreage (see comment fore Sketch Development Plan)

NOT APPLICABLE TO MASTER UTIL EXHIBIT. SITE OF 24.9 ACRES IS CORRECT. NO ACERAGE CHANGE MADE

- Phasing Plan –  Add a title and date ADDED

- Proof of Ownership

  - Warranty deed – OK

  - Add Title commitment document to this application ADDED

- Sketch Plan Checklist - OK

- Sketch Plan Letter of intent - OK

- Sketch Plan

  - Watercourses on the property - locate and label the channel, as shown in Exhibit 7 of the Ecological Assessment Report)

  - Significant existing vegetation, i.e. trees (as shown in other documents, such as the Soils Map_Color, also note the importance of vegetation as documented in the adopted Community Master Plan))

SHEET 3 WAS ADDED TO SHOW THE LIMITS OF TREE COVER AND WATER COURSE PER THE ALTA

  - W&S – Add a note regarding the floodplain or absence of a floodplain FLOODPLAIN ADDED AS NOTE 4

  - Phasing – Add a note for phasing or no phasing (i.e. done as a single phase project) PHASING ADDED AS NOTE 2

  - Include contact information for both the owner and the applicant (i.e. developer?) CONTACT INFORMATION ADDED

- Soils_Map_B&W - OK

- Soils_Map_Color – OK

- Traffic Study

  - FYI: This was reviewed by Stolfus and Associates- GMS and/or Stolfus will make substantive comments during the review of the PDP.

  - Document states developer is Scott Ratcliff in Friendswood TX.

  - Traffic impacts seem to be a major concern of the Public. Perhaps, given the two studies, a summary report on impacts would be useful. The following are suggested to make the study easier to follow:

    - Where a table lacks any of the following, add at least one: title, description, or caption.

    - For the interchange ramps, in addition to using SB or NB, indicate if the counts (or projections) are for the off ramp, on ramp, or both.

    - Add a page near the beginning or end of the report  for a table(s) for symbols,  acronyms, major terms (such as queue, signal warrant, Cap-X, and ICAT) used in the document.

AS DISCUSSED, NO CHANGES TO THE TRAFFIC STUDY ARE PROPOSED AND THESE NOTES COULD BE DISCUSSED AT THE PUBLIC HEARING AS NEEDED WITH ADDITIONAL EXHIBITS OR CLARIFICATIONS

- Water Resources Report Placeholder – Add a title and date for the Placeholder page- ADDED